## Slide 1: Project Coaching
Steve Snelling

## Slide 2
2
Project Coaches
Project Coaches are senior Industrial Engineers with extensive knowledge from past projects.
They enjoy working with younger Industrial Engineers.
They have strong communication & listening skills.
They have strong Project Management skills.
They have excellent Operations knowledge.
They know many useful Contacts.
They utilize basic Project Management techniques to monitor the Project Plans & Schedules, developed by the newer IEs themselves.

## Slide 3
3
Project Coaches
(continued)
Project Coaches are able to advise multiple projects in various stages of completion.
They make themselves available to all the newer engineers.
They can adapt to the needs of the individuals being coached.
Project Coaches are comfortable with helping others complete projects, while they often remain “invisible” to the internal customer.

## Slide 4
4
Project Coaches
(continued)
They take a “trust but verify” approach when monitoring progress on assignments.
They encourage extensive Project Documentation.
They Coach and Advise to the Project’s Stages rather than try to influence the Project’s Conclusions & Recommendations.
They monitor progress to the Project’s Schedule & Deadlines, and offer suggestions only when necessary.

## Slide 5
5
Project Coaches
(continued)
Project Coaches take newer IEs out into the factory to meet people and understand Production processes:
  Production procedures, support groups, & various data sources
They may review presentations prior to being shown to the Project’s customer:
  Including the outline & format
  And likely questions that may come up

## Slide 6
Start-up Activities
Process Documentation & Measurement
Develop & Evaluate Solutions
Conclusions & Recommendations
Implementation
Follow-up
1
2
5
3
4
Project Objective, Scope & Schedule, and possible Feasibility Examination
Historical & any New Data, Observations, Flow Diagrams, Cause/Effect, & Benchmarking
Preliminary Solutions, Evaluation of Findings
New Plan
Legend:
Outputs from each stage
Planned Coaching Reviews
6
Planned Coaching Reviews
Final Report, Presentation

## Slide 7
Check status to the original Project Plan/Profile
  Is it still valid for the project?
  Or has the Scope or planned Deliverables changed?
List names of who is currently working on the project
  Rough amount of time - or % of their time - they have been working on the project recently
  What is their main role on the project, currently
Check status to the most recent Project Schedule
  MS Project or whatever Work Breakdown Structure or Milestone Chart they are using
Check current % complete for the major Project Stages
  For each of the main Project Stages: Start-up, Documentation & Measurement, Solutions, Conclusions, Implementation or Follow-up
Project Coaching - Review Meetings
7

## Slide 8
Review some of the results from any Project Stage listed as more than 80% complete
  Show some of the Outputs from the project’s Stages, as is
  Do not prepare anything new for this Review Meeting
Discuss the next planned activities
  What is planned for the next month?
  Who on the Project Team will be doing what?
Discuss any project concerns
  Resource issues, cooperation issues, etc.
Agree on the timing for the next Coaching Review Meeting
  Suggested Coaching Review is when the project is starting a new major stage, or a stage is now listed as 80% complete
  But no more than 1 month away regardless of % complete
Project Coaching - Review Meetings
(continued)
8

## Slide 9
9
Project Coaching - section
Summary
Project Coaches can be very helpful if they are available, willing, & adaptable.
They utilize and teach basic Project Management techniques as part of their Coaching.
They utilize the Project’s Schedule (built by the newer IEs themselves), also the planned Deliverables from each Stage of a Project, during periodic Coaching Reviews.
They try not to influence the project’s Conclusions & Recommendations.